Planning Logic Document

Project Name

Educational Organisation Using ServiceNow

1. Agile Planning Logic

- Agile Planning Overview

| Term | Description |
| --- | --- |
| Sprint | A fixed duration during which a set of project tasks are completed. |
| Epic | A large functional module of the project. |
| User Story | A functional requirement broken down from an epic. |
| Story Point | A measure of effort required to complete a user story (1, 2, 3, 5). |

- Story Point Scale

| Story Points | Complexity |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Complex |

2. Sprint Planning
🟦 Sprint-1: Instance Setup & Data Model Creation

| User Story No | User Story | Story Points |
| --- | --- | --- |
| USN-1 | Open and configure the Personal Developer Instance (PDI) | 2 |
| USN-2 | Create and manage a local update set | 1 |
| USN-3 | Create Salesforce table | 2 |
| USN-4 | Create Admission table | 3 |
| USN-5 | Create Student Progress table | 3 |

Total Story Points (Sprint-1)

2 + 1 + 2 + 3 + 3 = 11

🟦 Sprint-2: Form Configuration & Number Maintenance

| User Story No | User Story | Story Points |
| --- | --- | --- |
| USN-6 | Configure Salesforce table form layout | 2 |
| USN-7 | Configure Admission table form layout | 2 |
| USN-8 | Configure Student Progress table form layout | 2 |
| USN-9 | Implement auto-number generation for admission number | 3 |
| USN-10 | Configure process flow for admission stages | 3 |

✅ Total Story Points (Sprint-2)

2 + 2 + 2 + 3 + 3 = 12

🟦 Sprint-3: Client Scripts & Automation Logic

| User Story No | User Story | Story Points |
| --- | --- | --- |
| USN-11 | Auto-populate admission details using reference fields | 3 |
| USN-12 | Disable non-editable fields based on conditions | 2 |
| USN-13 | Calculate total marks automatically | 3 |
| USN-14 | Calculate percentage automatically | 3 |
| USN-15 | Generate result status automatically | 2 |
| USN-16 | Auto-fill address details using pincode | 3 |

✅ Total Story Points (Sprint-3)

3 + 2 + 3 + 3 + 2 + 3 = 16

📈 TOTAL STORY POINTS

| Sprint | Story Points |
| --- | --- |
| Sprint-1 | 11 |
| Sprint-2 | 12 |
| Sprint-3 | 16 |

🔢 Overall Total Story Points

11 + 12 + 16 = 39

🚀 VELOCITY CALCULATION

### Formula

Velocity = Total Story Points ÷ Number of Sprints

### Calculation

- Total Story Points = 39

- Number of Sprints = 3

### ✅ Velocity

Velocity = 39 ÷ 3 = 13 Story Points per Sprint

🧠 Velocity Insight

The team’s average velocity is 13 story points per sprint, indicating a stable and consistent development pace across all sprints.

Conclusion

The planning logic helped the team manage tasks efficiently and complete the project within the given timeline.