Project Planning Phase

Project Planning Document (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS79623 |
| Project Name | Educational Organisation using ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Instance Setup | USN-1 | Open and configure the Personal Developer Instance (PDI) | 2 | High | Member 1 |
| Sprint-1 | Configuration Setup | USN-2 | Create and manage a local update set | 1 | High | Member 2 |
| Sprint-1 | Table Creation | USN-3 | Create Salesforce table | 2 | High | Member 3 |
| Sprint-1 | Table Creation | USN-4 | Create Admission table | 3 | High | Member 4 |
| Sprint-1 | Table Creation | USN-5 | Create Student Progress table | 3 | Medium | Member 5 |
| Sprint-2 | UI Configuration | USN-6 | Configure Salesforce table form layout | 2 | Medium | Member 1 |
| Sprint-2 | UI Configuration | USN-7 | Configure Admission table form layout | 2 | Medium | Member 2 |
| Sprint-2 | UI Configuration | USN-8 | Configure Student Progress table form layout | 2 | Medium | Member 3 |
| Sprint-2 | Number Maintenance | USN-9 | Implement auto-number generation for admission number | 3 | High | Member 4 |
| Sprint-2 | Process Flow | USN-10 | Configure process flow for admission stages | 3 | Medium | Member 5 |
| Sprint-3 | Client Scripts | USN-11 | Auto-populate admission details using reference fields | 3 | High | Member 1 |
| Sprint-3 | Client Scripts | USN-12 | Disable non-editable fields based on conditions | 2 | Medium | Member 2 |
| Sprint-3 | Logic & Calculation | USN-13 | Calculate total marks automatically | 3 | High | Member 3 |
| Sprint-3 | Logic & Calculation | USN-14 | Calculate percentage automatically | 3 | High | Member 4 |
| Sprint-3 | Logic & Result | USN-15 | Generate result status automatically | 2 | Medium | Member 5 |
| Sprint-3 | Client Scripts | USN-16 | Auto-fill address details using pincode | 3 | Medium | Member 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 5 Days | 5 Feb 2026 | 9 Feb 2026 | 11 | 9 Feb 2026 |
| Sprint-2 | 12 | 5 Days | 10 Feb 2026 | 14 Feb 2026 | 12 | 14 Feb 2026 |
| Sprint-3 | 16 | 5 Days | 15 Feb 2026 | 19 Feb 2026 | 16 | 19 Feb 2026 |

Velocity Calculation

Total Story Points = 11 + 12 + 16 = 34

Number of Sprints = 3

Velocity = 39 / 3 = 13 Story Points per Sprint

Burndown Chart

The burndown chart represents the progress of Sprint-3 by showing the remaining story points over the sprint duration. The ideal line indicates expected progress, while the actual line shows real completion. All planned story points were completed by the end of the sprint, indicating successful sprint execution.